Statement of work

[Project name]
SOW [OBS-SOW-001]

| Client [Client legal name] | Supplier Obsydian Technologies Pty Ltd | Effective [Date] |
| --- | --- | --- |

01 Parties

| Client [Client legal name] [ABN] [Address] | Supplier Obsydian Technologies Pty Ltd ABN 70 682 110 363 [Address] |
| --- | --- |

This statement of work is made under the [Master services agreement dated] between the parties. Where they differ, that agreement prevails.

02 Background

Two or three sentences: why this work exists and what it must achieve. Reference the proposal it came from.

03 Scope of work

| Workstream | Activities |
| --- | --- |
| Discovery | Stakeholder workshops; review of current systems; target architecture. |
| Build | Design, engineering and testing of the first release in fortnightly increments. |
| Launch | Production deployment, monitoring, runbooks and two training sessions. |

04 Deliverables and acceptance

| Deliverable | Acceptance criteria | Due |
| --- | --- | --- |
| Target architecture | Reviewed and signed off by the client product owner | [Week 2] |
| Release one | Passes the agreed acceptance tests in staging | [Week 8] |
| Production launch | Live, monitored, with runbooks handed over | [Week 12] |

A deliverable is accepted when the client signs it off, or five business days after delivery if no written defects are raised.

05 Out of scope

- Anything not listed in section 03.

- Data migration from systems not named in the background.

- Ongoing support after the handover period, which is offered separately.

06 Fees and payment

| Milestone | Invoiced | Amount (ex GST) |
| --- | --- | --- |
| Signing of this SOW | On signature | $64,250.00 |
| Production launch | On acceptance | $64,250.00 |

|  | Subtotal | $128,500.00 |
| --- | --- | --- |
|  | GST 10% | $12,850.00 |
|  | Total AUD | $141,350.00 |

07 Assumptions and dependencies

- The client provides a product owner and access to systems from week one.

- Decisions are made within two business days; delays move dates by the same amount.

08 Changes

Either party may request a change in writing. We will reply within five business days with the effect on scope, time and fees. No change takes effect until both parties sign it.

09 Signatures

Signed by the authorised representatives of each party.

| For the client Signature Name Title Date |  | For Obsydian Technologies Pty Ltd Signature Name Title Date |
| --- | --- | --- |