Status report

[Project name]
Week 6 of 12.

| Period [29 Sep to 10 Oct 2026] | Overall On track | Prepared by [Your name] | For [Client name] |
| --- | --- | --- | --- |

01 Summary

Three sentences: where the project stands, the most important thing that happened, and anything the client must decide. Lead with what needs their attention.

02 Progress

| Workstream | Status | This period |
| --- | --- | --- |
| Platform build | On track | Sprint 3 demoed; payments flow working end to end in staging. |
| Cloud environment | On track | Production account and pipelines in place; monitoring dashboards live. |
| Data migration | At risk | Legacy export is two weeks late. See risks. |

03 Milestones

| Milestone | Planned | Forecast | State |
| --- | --- | --- | --- |
| Target architecture signed off | Week 2 | Week 2 | Done |
| Release one in staging | Week 8 | Week 8 | On track |
| Production launch | Week 12 | Week 12 | On track |

04 Risks and issues

| Risk | Impact | What we are doing |
| --- | --- | --- |
| Legacy data export is late | High | Building the importer against sample data; need the full export by week 8. |
| Key stakeholder on leave in week 9 | Medium | Bringing the hardening review forward to week 8. |

05 Decisions we need from you

| 01 | Confirm who signs off release one, by 15 October. |
| --- | --- |
| 02 | Approve the extra environment for load testing (estimate attached). |

06 Next period

- Sprint 4: reporting and notifications.

- Start load testing against the staging environment.